Migration from Lotus Notes 8.5 x To Exchange 2013 Process Documentation

This document is designed to guild and aid administrators to migrating users from Lotus Notes version 8.5 x platforms into exchange 2013 using Cloud Migrator 2.9.1.5 tool.

Some knowledge of Exchange and Lotus note is required.

- Pre-Migration

Mail-enable the Active Directory User (Users to be migrated are already mail-enabled, if not follow the instructions below)

Log onto Exchange Admin Centre

And then

- First-Pass

Start up Cloud-Migrator and load most recently saved configuration file

Click the Users/Resources Tab and then click the Get User option (Or Import User if you have a CSV Prepared)

Select the user for migration from the users list as below.

Ensure to set 'remove-forwarder' variable to FALSE as below.

In General Migration Settings / Common set the date range for email to:

  - Start Date: 01/01/1996

  - End Date: T - 1 month

Next Run 'Check User State' to prepare the mailbox and set a forwarder to notes (This is done by the before script).

Click Yes to the next prompt asking to replace and update user list if prompted.

- Wait for 10-15 minutes to allow for Active Directory replication.

- Start Migration.

- Second and subsequent passes; (optional - if migration is delayed after first pass)

- Select the user for migration from the users list.

- Ensure 'remove-forwarder' variable is set to FALSE.

- In 'General Migration Settings', set the date range for email to:

  - Start Date: 01/01/1996

  - End Date: T - 1 month

Start Migration.

- Final Pass (switchover)

- Select the user for migration in CM365.

- Set 'remove-forwarder' variable to TRUE.

- In 'General Migration Settings', set the date range for email to:

  - Start Date: Date of first migration pass

  - End Date: 01/01/2020

- Set the forwarder in Lotus Notes to @exchange.ons.gov.uk

Start Migration

When Migration Is completed Check generated migration log to make sure migration was successful.

The Logs are located in the: G:\CM Storage\Storage\Cloud Technology Solutions\CM-xx392\Results Directory.