|  | July 2012 |
| --- | --- |
|  | Aegis Media Paul Yates |

Messaging – blackberry enterprise server 5.0 tESTING

# Purpose of Document

This document is intended to be used when reviewing or creating IT Architecture Designs.

# Intended Audience

Project Manager, Global Chief Technology Officer (CTO), Global Enterprise Architect, Global Messaging Specialists, Regional Chief Information Officers (CIO), Tata Consultancy Services

| Author | Version | Date |
| --- | --- | --- |
| Paul Yates | 0.10 | 17th July 2012 |

# Document History

| Status | Owner | Version | Date | Reason for Change |
| --- | --- | --- | --- | --- |
| Draft | Paul Yates | 0.10 | 17th July 2012 | Document Created |
| Draft | Paul Yates | 0.11 | 24th July 2012 | Draft Completed |

# Review

| Name | Role | Date |
| --- | --- | --- |
| Richard Jones | Project Manager |  |
| Colin Towers | Global CTO |  |
| James Morris | Global Enterprise Architect |  |
| Matt Dixon | Regional CIO |  |
| Stephen Wigney | Regional CIO |  |
| Bill Kohler | Regional CIO |  |
|  | Tata Consultancy Services |  |

* Enterprise Architecture will review the High Level Design to ensure that it aligns with the overall vision. If the detailed design fundamentally changes then the High Level Design must be updated and reviewed with appropriate people within the Enterprise Architecture

Table of Contents

Purpose of Document	2

Intended Audience	2

Document History	2

Review	2

1	Document Overview	5

1.1	Document Purpose	5

1.2	Key Assumptions	5

1.3	Out of Scope	5

1.4	Reference Documents	5

1.5	Test Environment	5

2.0	Blackberry Tests	6

2.1	Services Installed OK and Running	6

2.2	BBSRPTest	6

2.3	Webdav Test	7

2.4	Clear Event Log	7

3.0	Disaster Recovery / High Availabilty	8

3.1	BES Failure to Passive Node	8

3.2	SQL Failure to Passive Mirror Database	9

3.3	SQL Failback	10

3.4	BES Failback	11

4.0	User Provisioning	12

4.1	Provision new user	12

4.2	Delete a user	13

4.3	Add Administrator role to user account	14

4.4	Resend Service Book to Blackberry Device	15

4.5	Migrate Blackberry from local BES to Global BES	16

5.0	Client Testing	17

5.1	Send a <CONFIRM>	17

5.2	Test Sending Mail from Blackberry	17

5.3	Delete Mail from Blackberry	18

5.4	Create Calendar appointment	19

5.5	Delete Calendar appointment	20

5.6	Global Address Book Lookup	21

1	Document Overview

## 1.1	Document Purpose

The purpose of this document is to define a set of test scenarios and procedures that will form the basis for the tests to be used as part of the overall BlackBerry Enterprise Server Testing Strategy.

## 1.2	Key Assumptions

The following assumptions have been made in preparation of this document:

The Testing is to be done in isolation on a vanilla build of Exchange and AD.

There will be an ability to connect to the internet for some of the tests.

## 1.3	Out of Scope

The following items are considered to be out of scope:

Stress and performance testing.

Testing against the current infrastructure directly or emulated.

## 1.4	Reference Documents

Blackberry Enterprise Server 2010 Installation document.

Exchange Server 2010 Test Environment – Detailed Design

## 1.5	Test Environment

The messaging test lab environments will be required to undertake the test scenarios detailed in this document.  All of the components will be available in the Messaging Test Lab; however testing will also be undertaken in production environments throughout the project lifecycle and as part of User Acceptance Testing.

# 2.0	Blackberry Tests

## 2.1	Services Installed OK and Running

| Scenario ID: | BES-001 |
| --- | --- |
| Procedure Description: | Services Installed okay and running |
| Prerequisites: | - BlackBerry 5.0 SP3 is installed |
| Step | Actions |
| 1. | Logon to the BlackBerry Server |
| 2. | Open Windows Powershell |
| 3. | Run: Get-WmiObject win32_service ¦ Select Name, Status, StartMode, State, DisplayName ¦ where {$_.DisplayName -like "*Black*"} ¦ FT -AutoSize -wrap |
| 4. |  |
| 5. |  |
| Expected Result | All automatic services should be started |
| Actual Result |  |

## 2.2	BBSRPTest

| Scenario ID: | BES-002 |
| --- | --- |
| Procedure Description: | Run BBSRPTest |
| Prerequisites: | - BlackBerry 5.0 SP3 is installed |
| Step | Actions |
| 1. | Logon to the BlackBerry Server |
| 2. | Open a command prompt and navigate to D:\Program Files (x86)\Research In Motion\BlackBerry Enterprise Server |
| 3. | Run BBSRPtest.exe |
| 4. |  |
| 5. |  |
| Expected Result | Success |
| Actual Result |  |

## 2.3	Webdav Test

| Scenario ID: | BES-003 |
| --- | --- |
| Procedure Description: | Webdav test |
| Prerequisites: | - BlackBerry 5.0 SP3 is installed |
| Step | Actions |
| 1. | Logon to the BlackBerry Server |
| 2. | Open a command prompt and navigate to D:\Program Files (x86)\Research In Motion\BlackBerry Enterprise Server\Utility |
| 3. | Run EwsTest.exe tv_besadmin_SVC@bg-group.com |
| 4. |  |
| 5. |  |
| Expected Result | Success |
| Actual Result |  |

## 2.4	Clear Event Log

| Scenario ID: | BES-004 |
| --- | --- |
| Procedure Description: | Clear event log |
| Prerequisites: | - BlackBerry 5.0 SP3 is installed |
| Step | Actions |
| 1. | Logon to the BlackBerry Server |
| 2. | Open Event Viewer |
| 3. | Check for new Warnings or Errors |
| 4. |  |
| 5. |  |
| Expected Result | There should be none |
| Actual Result |  |

# 3.0	Disaster Recovery / High Availability

## 3.1	BES Failure to Passive Node

| Scenario ID: | BES-101 |
| --- | --- |
| Procedure Description: | BES Failure to Passive Node |
| Prerequisites: |  |
| Step | Actions |
| 1. | Logon to the BlackBerry Administration Page. Navigate to the BlackBerry Domain In this case UK-BES01 |
| 2. | In the Instances pane, select “Manual Failover” |
| 3. | Select “Yes - Change instance to standby instance” |
| 4. |  |
| 5. |  |
| Expected Result | The primary instance should become the secondary and visa versa |
| Actual Result |  |

## 3.2	SQL Failure to Passive Mirror Database

| Scenario ID: | BES-102 |
| --- | --- |
| Procedure Description: | SQL Failure to Passive Mirror database |
| Prerequisites: | - BlackBerry 5.0 SP3 is installed |
| Step | Actions |
| 1. |  |
| 2. |  |
| 3. |  |
| 4. |  |
| 5. |  |
| Expected Result |  |
| Actual Result |  |

*SQL Express used in PoC – the above is out of scope in PoC testing*

** Need to talk to the SQL DBAs around the proper process to do this **

## 3.3	SQL Failback

| Scenario ID: | BES-103 |
| --- | --- |
| Procedure Description: | SQL Failback to Active Node |
| Prerequisites: | - BlackBerry 5.0 SP3 is installed |
| Step | Actions |
| 1. |  |
| 2. |  |
| 3. |  |
| 4. |  |
| 5. |  |
| Expected Result |  |
| Actual Result |  |

*SQL Express used in PoC – the above is out of scope in PoC testing*

** Need to talk to the SQL DBAs around the proper process to do this **

## 3.4	BES Failback

| Scenario ID: | BES-104 |
| --- | --- |
| Procedure Description: | BES Failure back to Active Node |
| Prerequisites: | - BlackBerry 5.0 SP3 is installed |
| Step | Actions |
| 1. | Logon to the BlackBerry Administration Page. Navigate to the BlackBerry Domain In this case UK-BES01 |
| 2. | In the Instances pane, select “Manual Failover” |
| 3. | Select “Yes - Change instance to standby instance” |
| 4. |  |
| 5. |  |
| Expected Result | The primary instance should become the secondary and visa versa |
| Actual Result |  |

# 4.0	User Provisioning

## 4.1	Provision new user

| Scenario ID: | BES-201 |
| --- | --- |
| Procedure Description: | Test that a user object can be provisioned into the new 5.0 BES Domain |
| Prerequisites: | - User with an Exchange 2003 mailbox |
| Step | Actions |
| 1. | Logon to UKLAB2BEM02 |
| 2. | Open BlackBerry Administration Service |
| 3. | Click continue to this website (not recommended) |
| 4. | Enter Admin Details |
| 5. | Select Create User |
| 6. | Enter the users Exchange Display name and email address |
| 7. | Click Search |
| 8. | Select “Create a user with Activation password” |
| 9. | Enter PIN |
| 10. | User Provisioned |
| Expected Result | User is provisioned in BES, and console show initializing |
| Actual Result |  |

## 4.2	Delete a user

| Scenario ID: | BES-202 |
| --- | --- |
| Procedure Description: | Delete a user account from the BlackBerry Enterprise Server |
| Prerequisites: | - Before you begin: Verify that the primary BlackBerry® Enterprise Server is running |
| Step | Actions |
| 1. | In the BlackBerry Administration Service, on the BlackBerry solution management menu, expand User |
| 2. | Click Manage users |
| 3. | Search for a user account |
| 4. | In the search results, click the display name for the user account |
| 5. | In the BlackBerry Enterprise Server status list, click Disable as BlackBerry user |
| 6. | Perform one of the following actions: - To retain the BlackBerry Enterprise Server information in the user’s mailbox, click Yes - Disable as BlackBerry user. - To delete the BlackBerry Enterprise Server information from the user’s mailbox, click Yes - Disable as BlackBerry user and remove information from the user's mail system. |
| 7. | Click Back to search |
| 8. | In the Search users > User criteria section, type the display name for the user account |
| 9. | Click the display name for the user account |
| 10. | In the Status list, click Delete user |
| Expected Result | User is removed in BES, and console show initializing |
| Actual Result |  |

## 4.3	Add Administrator role to user account

| Scenario ID: | BES-203 |
| --- | --- |
| Procedure Description: | Add an administrator role to a user account |
| Prerequisites: | - Before you begin: Verify that the primary BlackBerry® Enterprise Server is running |
| Step | Actions |
| 1. | In the BlackBerry Administration Service, on the BlackBerry solution management menu, expand User. |
| 2. | Click Manage users. |
| 3. | Search for a user account. |
| 4. | In the search results, click the display name for the user account. |
| 5. | Click Edit user. |
| 6. | On the Roles tab, in the Available roles list, click the role that you want to assign to the user account. |
| 7. | Click Add. Click Save all |
| Expected Result | User added to a role |
| Actual Result |  |

## 4.4	Resend Service Book to Blackberry Device

| Scenario ID: | BES-204 |
| --- | --- |
| Procedure Description: | Resend service books to a BlackBerry device |
| Prerequisites: | - Before you begin: Verify that the primary BlackBerry® Enterprise Server is running |
| Step | Actions |
| 1. | In the BlackBerry Administration Service, on the BlackBerry solution management menu, expand User. |
| 2. | Click Manage users. |
| 3. | Search for a user account. |
| 4. | In the search results, click the BlackBerry device PIN. |
| 5. | In the Communications list, click Resend service books to a device. |
| Expected Result | Service books to a BlackBerry device sent |
| Actual Result |  |

## 4.5	Migrate Blackberry from local BES to Global BES

| Scenario ID: | BES-205 |
| --- | --- |
| Procedure Description: | Migrate Blackberry from local BES to Global BES |
| Prerequisites: | - Before you begin: Verify that the primary BlackBerry® Enterprise Server is running - All BES Servers must be at a minimum of v5.0 |
| Step | Actions |
| 1. | Download and Install Blackberry Enterprise Transporter onto the Blackberry Enterprise Server. |
| 2. | Launch Blackberry Enterprise Transporter |
| 3. | Configure the source domain |
| 4. | Configure the destination domain |
| 5. | Select the Destination Assignments |
| 6. | Find user and select the user you wish to move |
| 7. | Click Done |
| 8. | Click Preview |
| 9. | Click Migrate |
| Expected Result | User will be migrated to the Global BES server |
| Actual Result |  |

# 5.0	Client Testing

## 5.1	Send a <CONFIRM>

| Scenario ID: | BES-301 |
| --- | --- |
| Procedure Description: | Send a <CONFIRM> |
| Prerequisites: | - BlackBerry 5.0 SP3 is installed |
| Step | Actions |
| 1. | From outlook compose and send an email. Ensure the subject is: <CONFIRM> |
| 2. | Check the reply from the BlackBerry Server |
| Expected Result | Message will be sent and received by BlackBerry |
| Actual Result |  |

## 5.2	Test Sending Mail from Blackberry

| Scenario ID: | BES-302 |
| --- | --- |
| Procedure Description: | Test that a user can create and email from BB handheld, and that the email is seen in the users sent items (Outlook) |
| Prerequisites: | - Before you begin: Verify that the account used has been activated on BES5.0 |
| Step | Actions |
| 1. | Prepare to send email by clicking on "Messages" from the Blackberry home screen. |
| 2. | Click on "Compose Email" and enter an email address, or simply select an address from your Address Book. |
| 3. | Compose your email message, type in a subject heading and click on "Send" with the track-wheel. |
| Expected Result | Message will be sent. |
| Actual Result |  |

## 5.3	Delete Mail from Blackberry

| Scenario ID: | BES-303 |
| --- | --- |
| Procedure Description: | Test that a user can delete email from BB handheld, and that the email is removed from the users Inbox (Outlook) |
| Prerequisites: | - Before you begin: Verify that the account used has been activated on BES 5.0 - Account has mail content |
| Step | Actions |
| 1. | Find the "Messages" icon on the device |
| 2. | Locate an email to be deleted |
| 3. | Highlight the email and press the Blackberry trackball in to display the menu options. |
| 4. | Select delete email from the options |
| 5. | Select Delete |
| Expected Result | Message will be deleted |
| Actual Result |  |

## 5.4	Create Calendar appointment

| Scenario ID: | BES-304 |
| --- | --- |
| Procedure Description: | Test that a user can create a calendar appointment email from BB handheld |
| Prerequisites: | - Before you begin: Verify that the account used has been activated on BES5.0 |
| Step | Actions |
| 1. | Prepare to create a calendar item by clicking on "Calendar" from the Blackberry home screen. |
| 2. | Select and appointment time and press the Blackberry trackball in to display the menu options. |
| 3. | Compose the appointment; press the Blackberry trackball in to display the menu options. |
| 4. | Select save |
| Expected Result | Appointment created and is also visible in Outlook |
| Actual Result |  |

## 5.5	Delete Calendar appointment

| Scenario ID: | BES-305 |
| --- | --- |
| Procedure Description: | Test that a user can delete an appointment from BB handheld, and that the appointment is removed from the users Outlook client |
| Prerequisites: | - Before you begin: Verify that the account used has been activated on BES5.0 |
| Step | Actions |
| 1. | Prepare to delete a calendar item by clicking on "Calendar" from the Blackberry home screen. |
| 2. | Select and appointment time and press the Blackberry trackball in to display the menu options. |
| 3. | Select Delete |
| 4. | Select Delete |
| Expected Result | Appointment deleted on hand held and also from Outlook |
| Actual Result |  |

## 5.6	Global Address Book Lookup

| Scenario ID: | BES-306 |
| --- | --- |
| Procedure Description: | Test a user can use the address book lookup function and that the BB device can search the Exchange GAL |
| Prerequisites: | - Before you begin: Verify that the account used has been activated on BES5.0 |
| Step | Actions |
| 1. | Prepare to locate a calendar item by clicking on "Contacts" from the Blackberry home screen. |
| 2. | Select “Lookup” |
| 3. | Press the Blackberry trackball in to display the menu options |
| 4. | Type user to lookup |
| 5. | Press the Blackberry trackball |
| Expected Result | Contacts displayed |
| Actual Result |  |