|  | July 2012 |
| --- | --- |
|  | Aegis Media Paul Yates |

Messaging – Exchange Server 2010 cas role testing

# Purpose of Document

This document is intended to be used when reviewing or creating IT Architecture Designs.

# Intended Audience

Project Manager, Global Chief Technology Officer (CTO), Global Enterprise Architect, Global Messaging Specialists, Regional Chief Information Officers (CIO), Tata Consultancy Services

| Author | Version | Date |
| --- | --- | --- |
| Paul Yates | 0.10 | 17th July 2012 |

# Document History

| Status | Owner | Version | Date | Reason for Change |
| --- | --- | --- | --- | --- |
| Draft | Paul Yates | 0.10 | 17th July 2012 | Document Created |
| Draft | Paul Yates | 0.11 | 24th July 2012 | Draft Completed |

# Review

| Name | Role | Date |
| --- | --- | --- |
| Richard Jones | Project Manager |  |
| Colin Towers | Global CTO |  |
| James Morris | Global Enterprise Architect |  |
| Matt Dixon | Regional CIO |  |
| Stephen Wigney | Regional CIO |  |
| Bill Kohler | Regional CIO |  |
|  | Tata Consultancy Services |  |

* Enterprise Architecture will review the High Level Design to ensure that it aligns with the overall vision. If the detailed design fundamentally changes then the High Level Design must be updated and reviewed with appropriate people within the Enterprise Architecture

Table of Contents

Purpose of Document	2

Intended Audience	2

Document History	2

Review	2

1	Document Overview	4

1.1	Document Purpose	4

1.2	Key Assumptions	4

1.3	Out of Scope	4

1.4	Reference Documents	4

1.5	Test Environment	4

1	Tests and Procedures	5

1.1	EXCH-201: LOCALHOST Certificate Test	5

1.2	EXCH-202: NetBIOS Certificate Test	5

1.3	EXCH-203: FQDN Certificate Test	6

1.4	EXCH-204: CAS Array Configuration	6

1.5	EXCH-205: CAS Array Test	7

1.6	EXCH-206: Test-ActiveSyncConnectivity	7

1.7	EXCH-207: Test-CalendarConnectivity	8

1.8	EXCH-208: Test-EcpConnectivity	8

1.9	EXCH-209: Test-MRSHealth	9

1.10	EXCH-210: Test-OutlookConnectivity (HTTP)	9

1.11	EXCH-211: Test-OutlookConnectivity (TCP)	10

1.12	EXCH-212: Test-OutlookConnectivity	10

1.13	EXCH-213: Test-OutlookWebServices	11

1.14	EXCH-214: Test-OwaConnectivity	11

1.15	EXCH-215: Test-WebServicesConnectivity	12

1.16	EXCH-216: Test-SystemHealth	12

1.17	EXCH-217: Log File Location	13

1.18	EXCH-218: Certificate Check	13

1.19	EXCH-219: Website URL Check	14

# 1	Document Overview

## 1.1	Document Purpose

The purpose of this document is to define a set of test scenarios and procedures that will form the basis for the Unit tests to be used as part of the Exchange Server 2010 Installation Testing.

## 1.2	Key Assumptions

The following assumptions have been made in preparation of this document:

The Testing is to be done in isolation on a vanilla build of Exchange and AD.

There will be an ability to connect to the internet for some of the tests.

## 1.3	Out of Scope

The following items are considered to be out of scope:

Stress and performance testing.

Testing against the current infrastructure directly or emulated.

## 1.4	Reference Documents

Exchange Server 2010 Installation document.

Exchange Server 2010 Test Environment – Detailed Design

## 1.5	Test Environment

The messaging test lab environments will be required to undertake the test scenarios detailed in this document.  All of the components will be available in the Messaging Test Lab, however testing will also be undertaken in production environments throughout the project lifecycle and as part of User Acceptance Testing.

# Tests and Procedures

## EXCH-201: LOCALHOST Certificate Test

| Test ID: | EXCH-201 |
| --- | --- |
| Procedure Description: | Test Installed Certificates using LOCALHOST |
| Prerequisites: | Successful Certificate Installation |
| Step | Actions |
| 1. | Logon on an Exchange 2010 Server with the Client Access Role |
| 2. | Open internet explorer and navigate to: HTTPS://localhost/owa |
| Expected Result | You WILL get a certificate error |
| Actual Result |  |

## EXCH-202: NetBIOS Certificate Test

| Test ID: | EXCH-202 |
| --- | --- |
| Procedure Description: | Test Installed Certificates using NetBIOS name |
| Prerequisites: | Successful Installation of the Exchange Server 2010 Mailbox Role |
| Step | Actions |
| 1. | Logon on an Exchange 2010 Server with the Client Access Role |
| 2. | Open internet explorer and navigate to: HTTPS://<NETBIOS Name>/owa |
| Expected Result | Certificate should be valid |
| Actual Result |  |

## EXCH-203: FQDN Certificate Test

| Test ID: | EXCH-203 |
| --- | --- |
| Procedure Description: | Test installed certificates |
| Prerequisites: | Successful Installation of the Exchange Server 2010 Mailbox Role |
| Step | Actions |
| 1. | Logon on an Exchange 2010 Server with the Client Access Role |
| 2. | Open internet explorer and navigate to: HTTPS://<NETBIOS Name>/owa |
| Expected Result | Certificate should be valid |
| Actual Result |  |

## EXCH-204: CAS Array Configuration

| Test ID: | EXCH-204 |
| --- | --- |
| Procedure Description: | This cmdlet show if exchange thinks the CAS Arrays are valid and working properly. |
| Prerequisites: |  |
| Step | Actions |
| 1. | Logon to the Exchange Server |
| 2. | Open the Exchange Management Shell and run: |
| 3. | Get-ClientAccessArray ¦ Select Name, Site, Fqdn, Members, IsValid ¦ FT -Wrap -AutoSize |
| Expected Result | Ensure IsValid equals True |
| Actual Result |  |

## EXCH-205: CAS Array Test

| Test ID: | EXCH-205 |
| --- | --- |
| Procedure Description: | Test a client connects to a CAS Array and not a CAS Server |
| Prerequisites: | CAS Array VIP created |
| Step | Actions |
| 1. | Logon to a Windows Desktop and open Outlook |
| 2. | Once outlook is open, hold down CTRL and right click the outlook icon in the notification area. |
| 3. | Select Connection Status |
| Expected Result | For Directory and Mail type the server name should be a CAS Array |
| Actual Result |  |

## EXCH-206: Test-ActiveSyncConnectivity

| Test ID: | EXCH-206 |
| --- | --- |
| Procedure Description: | This cmdlet will perform a full synchronization against a specified mailbox to test the configuration of Microsoft Exchange ActiveSync. |
| Prerequisites: | extest mailboxes created |
| Step | Actions |
| 1. | Logon to the Exchange Server |
| 2. | Open the Exchange Management Shell and run: |
| 3. | Test-ActiveSyncConnectivity -ClientAccessServer <CAS Server> |
| Expected Result | Ensure Result equals Success |
| Actual Result |  |

## EXCH-207: Test-CalendarConnectivity

| Test ID: | EXCH-207 |
| --- | --- |
| Procedure Description: | This cmdlet to verify that anonymous calendar sharing is enabled and working properly. |
| Prerequisites: | extest mailboxes created |
| Step | Actions |
| 1. | Logon to the Exchange Server |
| 2. | Open the Exchange Management Shell and run: |
| 3. | Test-CalendarConnectivity |
| Expected Result | You should see a message that says: WARNING: [13:53:48.997] : Policy doesn'tt allow anonymous sharing. |
| Actual Result |  |

## EXCH-208: Test-EcpConnectivity

| Test ID: | EXCH-208 |
| --- | --- |
| Procedure Description: | This cmdlet will verify that the Exchange Control Panel is running as expected. |
| Prerequisites: | extest mailboxes created |
| Step | Actions |
| 1. | Logon to the Exchange Server |
| 2. | Open the Exchange Management Shell and run: |
| 3. | Test-EcpConnectivity |
| Expected Result | Ensure Result equals Success |
| Actual Result |  |

## EXCH-209: Test-MRSHealth

| Test ID: | EXCH-209 |
| --- | --- |
| Procedure Description: | This cmdlet will test the health of an instance of the Microsoft Exchange Mailbox Replication service. |
| Prerequisites: |  |
| Step | Actions |
| 1. | Logon to the Exchange Server |
| 2. | Open the Exchange Management Shell and run: |
| 3. | Test-MRSHealth ¦ Ft -Wrap -AutoSize |
| Expected Result | Ensure all items have Passed equals True |
| Actual Result |  |

## EXCH-210: Test-OutlookConnectivity (HTTP)

| Test ID: | EXCH-210 |
| --- | --- |
| Procedure Description: | This cmdlet will test end-to-end Microsoft Outlook client connectivity in the Microsoft Exchange Server 2010 organization. |
| Prerequisites: |  |
| Step | Actions |
| 1. | Logon to the Exchange Server |
| 2. | Open the Exchange Management Shell and run: |
| 3. | Test-OutlookConnectivity -Protocol HTTP |
| Expected Result | Ensure all items have a result that equals Success |
| Actual Result |  |

## EXCH-211: Test-OutlookConnectivity (TCP)

| Test ID: | EXCH-211 |
| --- | --- |
| Procedure Description: | This cmdlet will test end-to-end Microsoft Outlook client connectivity in the Microsoft Exchange Server 2010 organization. |
| Prerequisites: |  |
| Step | Actions |
| 1. | Logon to the Exchange Server |
| 2. | Open the Exchange Management Shell and run: |
| 3. | Test-OutlookConnectivity -Protocol TCP |
| Expected Result | Ensure all items have a result that equals Success |
| Actual Result |  |

## EXCH-212: Test-OutlookConnectivity

| Test ID: | EXCH-212 |
| --- | --- |
| Procedure Description: | This tests for Outlook Anywhere connectivity using the local server as the RpcProxy endpoint as well as the RPC endpoint. |
| Prerequisites: |  |
| Step | Actions |
| 1. | Logon to the Exchange Server |
| 2. | Open the Exchange Management Shell and run: |
| 3. | Test-OutlookConnectivity -RpcProxyTestType:Internal -RpcTestType:Server |
| Expected Result | Ensure all items have a result that equals Success |
| Actual Result |  |

## EXCH-213: Test-OutlookWebServices

| Test ID: | EXCH-213 |
| --- | --- |
| Procedure Description: | This cmdlet will verify the Autodiscover service settings for Microsoft Outlook on a computer running Microsoft Exchange Server 2010 that has the Client Access server role installed. |
| Prerequisites: |  |
| Step | Actions |
| 1. | Logon to the Exchange Server |
| 2. | Open the Exchange Management Shell and run: |
| 3. | Test-OutlookWebServices |
| Expected Result | Ensure all items have a type that equals Success |
| Actual Result |  |

## EXCH-214: Test-OwaConnectivity

| Test ID: | EXCH-214 |
| --- | --- |
| Procedure Description: | This cmdlet will verify that Microsoft Office Outlook Web App is running as expected. The Test-OwaConnectivity cmdlet can be used to test Outlook Web App connectivity for all Microsoft Exchange Server 2010 virtual directories on a specified Client Access server for all mailboxes on servers running Exchange that are in the same Active Directory site. |
| Prerequisites: |  |
| Step | Actions |
| 1. | Logon to the Exchange Server |
| 2. | Open the Exchange Management Shell and run: |
| 3. | Test-OwaConnectivity -AllowUnsecureAccess |
| Expected Result | Ensure all items have a “result” that equals Success |
| Actual Result |  |

## EXCH-215: Test-WebServicesConnectivity

| Test ID: | EXCH-215 |
| --- | --- |
| Procedure Description: | This cmdlet will perform basic operations to verify the functionality of Exchange Web Services on a server running Microsoft Exchange Server 2010 that has the Client Access server role installed. |
| Prerequisites: |  |
| Step | Actions |
| 1. | Logon to the Exchange Server |
| 2. | Open the Exchange Management Shell and run: |
| 3. | Test-WebServicesConnectivity |
| Expected Result | Ensure all items have a “result” that equals Success |
| Actual Result |  |

## EXCH-216: Test-SystemHealth

| Test ID: | EXCH-216 |
| --- | --- |
| Procedure Description: | This cmdlet gathers data about your Microsoft Exchange system and to analyze the data according to best practices. |
| Prerequisites: |  |
| Step | Actions |
| 1. | Logon to the Exchange Server |
| 2. | Open the Exchange Management Shell and run: |
| 3. | $s=Hostname; Test-SystemHealth -ServerList $s -Role "ClientAccess" |
| Expected Result | There should be no or little output |
| Actual Result |  |

## EXCH-217: Log File Location

| Test ID: | EXCH-217 |
| --- | --- |
| Procedure Description: | Check the log file configuration is correct |
| Prerequisites: |  |
| Step | Actions |
| 1. | Logon to the Exchange Server |
| 2. | Open the Exchange Management Shell and run: |
| 3. | $s=hostname;Get-ClientAccessServer $s ¦ fl *path* |
| Expected Result | The log files should be pointing to folders off d:\exchange.logs |
| Actual Result |  |

## EXCH-218: Certificate Check

| Test ID: | EXCH-218 |
| --- | --- |
| Procedure Description: | Checks the current certificate is the right one |
| Prerequisites: |  |
| Step | Actions |
| 1. | Logon to the Exchange Server |
| 2. | Open the Exchange Management Shell and run: |
| 3. | $s=hostname;Get-ExchangeCertificate -Server $s |
| Expected Result | The certificate thumbprint should be what you are expecting |
| Actual Result |  |

## EXCH-219: Website URL Check

| Test ID: | EXCH-219 |
| --- | --- |
| Procedure Description: | Checks the Internal and External URLs set on all virtual directories. |
| Prerequisites: |  |
| Step | Actions |
| 1. | Logon to the Exchange Server |
| 2. | Open the Exchange Management Shell and run: |
| 3. | $s=Hostname; Get-OwaVirtualDirectory -Server $s ¦ Select Name, InternalUrl, ExternalUrl Get-EcpVirtualDirectory -Server $s ¦ Select Name, InternalUrl, ExternalUrl Get-ActiveSyncVirtualDirectory -Server $s ¦ Select Name, InternalUrl, ExternalUrl Get-WebServicesVirtualDirectory -Server $s ¦ Select Name, InternalUrl, ExternalUrl |
| Expected Result | The Internal and external URL should be as expected |
| Actual Result |  |