|  | July 2012 |
| --- | --- |
|  | Aegis Media Paul Yates |

MESSAGING – EXCHANGE SERVER 2010 MAILBOX MOVE TEST

# Purpose of Document

This document is intended to be used when reviewing or creating IT Architecture Designs.

# Intended Audience

Project Manager, Global Chief Technology Officer (CTO), Global Enterprise Architect, Global Messaging Specialists, Regional Chief Information Officers (CIO), Tata Consultancy Services

| Author | Version | Date |
| --- | --- | --- |
| Paul Yates | 0.10 | 17th July 2012 |

# Document History

| Status | Owner | Version | Date | Reason for Change |
| --- | --- | --- | --- | --- |
| Draft | Paul Yates | 0.10 | 17th July 2012 | Document Created |
| Draft | Paul Yates | 0.11 | 24th July 2012 | Draft Completed |

# Review

| Name | Role | Date |
| --- | --- | --- |
| Richard Jones | Project Manager |  |
| Colin Towers | Global CTO |  |
| James Morris | Global Enterprise Architect |  |
| Matt Dixon | Regional CIO |  |
| Stephen Wigney | Regional CIO |  |
| Bill Kohler | Regional CIO |  |
|  | Tata Consultancy Services |  |

* Enterprise Architecture will review the High Level Design to ensure that it aligns with the overall vision. If the detailed design fundamentally changes then the High Level Design must be updated and reviewed with appropriate people within the Enterprise Architecture

Table of Contents

Purpose of Document	2

Intended Audience	2

Document History	2

Review	2

1	Document Overview	4

1.1	Document Purpose	4

1.2	Key Assumptions	4

1.3	Out of Scope	4

1.4	Reference Documents	4

1.5	Test Environment	4

2	Tests and Procedures	5

2.1	Move Request 2003 to 2010 with EMC	5

2.2	Move Request 2010 to 2010 with EMC	5

2.3	Move Request 2010 to 2003 with EMC	6

2.4	Move Request 2003 to 2010 by Alias using EMS	6

2.5	Move Request 2003 to 2010 by AD Attribute using EMS	7

2.6	Move Request 2003 to 2010 by CSV file using EMS	7

2.7	Move Request 2003 to 2010 by Mail Store using EMS	8

# 1	Document Overview

## 1.1	Document Purpose

The purpose of this document is to define a set of test scenarios and procedures that will form the basis for the Unit tests to be used as part of the Exchange Server 2010 Testing Strategy.

## 1.2	Key Assumptions

The following assumptions have been made in preparation of this document:

The Testing is to be done in isolation on a vanilla build of Exchange and AD.

There will be an ability to connect to the internet for some of the tests.

## 1.3	Out of Scope

The following items are considered to be out of scope:

Stress and performance testing.

Testing against the current infrastructure directly or emulated.

## 1.4	Reference Documents

Exchange Server 2010 Installation document.

Exchange Server 2010 Test Environment – Detailed Design

## 1.5	Test Environment

The messaging test lab environments will be required to undertake the test scenarios detailed in this document.  All of the components will be available in the Messaging Test Lab, however testing will also be undertaken in production environments throughout the project lifecycle and as part of User Acceptance Testing.

# Tests and Procedures

## Move Request 2003 to 2010 with EMC

| Scenario ID: | MBMOVE-101 |
| --- | --- |
| Procedure Description: | Move Request from 2003 to 2010 |
| Prerequisites: | - Before you begin: Verify that the account use A has been log out |
| Step | Actions |
| 1. | Open Exchange Management Console |
| 2. | - Recipient Configure - Mailbox – select users A |
| 3. | Select new Local Move request from the Action Tasks |
| 4. | Browse and select Target Mailbox Store (Exchange 2010) |
| 5. | Leave default (If corrupted message are found skip) |
| 6 | Review and select New |
| Expected Result | The wizard completed successfully and Move Request Completed |
| Actual Result |  |

## Move Request 2010 to 2010 with EMC

| Scenario ID: | MBMOVE-102 |
| --- | --- |
| Procedure Description: | Move Request from 2010 to 2010 |
| Prerequisites: | - Before you begin: Verify that the account used B is log into Outlook 2007 |
| Step | Actions |
| 1. | open Exchange Management Console |
| 2. | - Recipient Configure - Mailbox – select users B |
| 3. | Select new Local Move request from the Action Tasks |
| 4. | Browse and select Target Mailbox Store (Exchange 2010) |
| 5. | Leave default (If corrupted message are found skip) |
| 6 | Review and select New |
| Expected Result | The wizard completed successfully and Move Request Completed |
| Actual Result |  |

## Move Request 2010 to 2003 with EMC

| Scenario ID: | MBMOVE-103 |
| --- | --- |
| Procedure Description: | Move Request from 2010 to 2003 |
| Prerequisites: | - Before you begin: Verify that the account used C is log into Outlook 2010 |
| Step | Actions |
| 1. | open Exchange Management Console |
| 2. | - Recipient Configure - Mailbox – select users C |
| 3. | Select new Local Move request from the Action Tasks |
| 4. | Browse and select Target Mailbox Store (Exchange 2003) |
| 5. | Leave default (If corrupted message are found skip) |
| 6 | Review and select New |
| Expected Result | The wizard completed successfully and Move Request Completed |
| Actual Result |  |

## Move Request 2003 to 2010 by Alias using EMS

| Scenario ID: | MBMOVE-104 |
| --- | --- |
| Procedure Description: | Test moving mailbox from 2003 to 2010 by users Alias |
| Prerequisites: | - Before you begin: Verify that the account used A is log out - Get Alias name |
| Step | Actions |
| 1. | open Exchange Management Shell |
| 2. | Issue the command New-MoveRequest -Identity <users A alias> -TargetDatabase "Database 2010" . |
| 3. | Issue the command : Get-MoveRequest |
| Expected Result | Status Completed |
| Actual Result |  |

## Move Request 2003 to 2010 by AD Attribute using EMS

| Scenario ID: | MBMOVE-105 |
| --- | --- |
| Procedure Description: | Test Moving mailbox from 2003 to 2010 by AD attributes |
| Prerequisites: | - Before you begin: Verify that the account used A is log out - User a has a Active Directory attributes for department “Sales” |
| Step | Actions |
| 1. | open Exchange Management Shell |
| 2. | Issue the command Get-mailbox¦ Where {$_.OrganizationalUnit –eq “Domain.com/sales”} ¦ .\MoveMailbox.ps1 –DatabaseMap @{“<Source Server>”=”<Target Server>”} . |
| 3. | Issue the command : Get-MoveRequest |
| Expected Result | Status Completed |
| Actual Result |  |

## Move Request 2003 to 2010 by CSV file using EMS

| Scenario ID: | MBMOVE-106 |
| --- | --- |
| Procedure Description: | Test moving mail from 2003 to 2010 by csv file |
| Prerequisites: | - Before you begin: Verify that the account used A is log out - User a has a Active Directory attributes for department “Sales” - Miguselist .csv file with user smtp address |
| Step | Actions |
| 1. | open Exchange Management Shell |
| 2. | Issue the command : Import-CSV miguserlist.csv ¦ foreach {New-Moverequest -Identity $_.Address -TargetDatabase $_.TargetMailStore } . |
| 3. | Issue the command : Get-MoveRequest |
| Expected Result | Status Completed |
| Actual Result |  |

## Move Request 2003 to 2010 by Mail Store using EMS

| Scenario ID: | MBMOVE-107 |
| --- | --- |
| Procedure Description: | Test moving mailbox from 2003 to 2010 by mail store |
| Prerequisites: | - Before you begin: Verify that the account used A is log out - User a has a Active Directory attributes for department “Sales” - Mail store data base names |
| Step | Actions |
| 1. | open Exchange Management Shell |
| 2. | Issue the command : .\movemail.ps1 –MailboxDatabase “<2003 Database “-TargetDatabase “<2010 database> . |
| 3. | Issue the command : Get-MoveRequest |
| Expected Result | Status Completed |
| Actual Result |  |