|  | July 2012 |
| --- | --- |
|  | Aegis Media Paul Yates |

Messaging – riverbed stingray testing

# Purpose of Document

This document is intended to be used when reviewing or creating IT Architecture Designs.

# Intended Audience

Project Manager, Global Chief Technology Officer (CTO), Global Enterprise Architect, Global Messaging Specialists, Regional Chief Information Officers (CIO), Tata Consultancy Services

| Author | Version | Date |
| --- | --- | --- |
| Paul Yates | 0.10 | 17th July 2012 |

# Document History

| Status | Owner | Version | Date | Reason for Change |
| --- | --- | --- | --- | --- |
| Draft | Paul Yates | 0.10 | 17th July 2012 | Document Created |
| Draft | Paul Yates | 0.11 | 24th July 2012 | Draft Completed |

# Review

| Name | Role | Date |
| --- | --- | --- |
| Richard Jones | Project Manager |  |
| Colin Towers | Global CTO |  |
| James Morris | Global Enterprise Architect |  |
| Matt Dixon | Regional CIO |  |
| Stephen Wigney | Regional CIO |  |
| Bill Kohler | Regional CIO |  |
|  | Tata Consultancy Services |  |

* Enterprise Architecture will review the High Level Design to ensure that it aligns with the overall vision. If the detailed design fundamentally changes then the High Level Design must be updated and reviewed with appropriate people within the Enterprise Architecture

Table of Contents

Purpose of Document	2

Intended Audience	2

Document History	2

Review	2

1	Document Overview	4

1.1	Document Purpose	4

1.2	Key Assumptions	4

1.3	Out of Scope	4

1.4	Reference Documents	4

1.5	Test Environment	4

2.0	Tests and Procedures	5

2.1	RBED-101: Active Riverbed Node Failure in Datacentre A	5

2.2	RBED-102: Active Riverbed Node Failure in Datacentre B	5

2.3	RBED-103: CAS Failure in Datacentre A	6

2.4	RBED-104: CAS Failure in Datacentre B	6

2.5	RBED-105: TMG Failure in Datacentre A	7

2.6	RBED-106: TMG Failure in Datacentre B	7

# 1	Document Overview

## 1.1	Document Purpose

The purpose of this document is to define a set of test scenarios and procedures that will form the basis for the Unit tests to be used as part of the Exchange Server 2010 Installation Testing.

## 1.2	Key Assumptions

The following assumptions have been made in preparation of this document:

The Testing is to be done in isolation on a vanilla build of Exchange and AD.

There will be an ability to connect to the internet for some of the tests.

## 1.3	Out of Scope

The following items are considered to be out of scope:

Stress and performance testing.

Testing against the current infrastructure directly or emulated.

## 1.4	Reference Documents

Exchange Server 2010 Installation document.

Exchange Server 2010 Test Environment – Detailed Design

## 1.5	Test Environment

The messaging test lab environments will be required to undertake the test scenarios detailed in this document.  All of the components will be available in the Messaging Test Lab; however testing will also be undertaken in production environments throughout the project lifecycle and as part of User Acceptance Testing.

# 2.0	Tests and Procedures

## 2.1	RBED-101: Active Riverbed Node Failure in Datacentre A

| Test ID: | RBED-101 |
| --- | --- |
| Procedure Description: | Power down the Riverbed in Datacentre A to simulate a hardware / software failure. Login as a user on a mailbox server in Datacentre A and ensure access to Outlook. |
| Prerequisites: |  |
| Step | Actions |
| 1. | Logon to the VMware test environment |
| 2. | Power down UKLAB1NLB01 |
| Expected Result | The clients should still be able to access Outlook as the passive node in Datacentre B will become the active node |
| Actual Result |  |

## 2.2	RBED-102: Active Riverbed Node Failure in Datacentre B

| Test ID: | RBED-102 |
| --- | --- |
| Procedure Description: | Power down the Riverbed in Datacentre B to simulate a hardware / software failure. Login as a user on a mailbox server in Datacentre B and ensure access to Outlook. |
| Prerequisites: |  |
| Step | Actions |
| 1. | Logon to the VMware test environment |
| 2. | Power down UKLAB2NLB01 |
| Expected Result | The clients should still be able to access Outlook as the passive node in Datacentre A will become the active node |
| Actual Result |  |

## 2.3	RBED-103: CAS Failure in Datacentre A

| Test ID: | RBED-103 |
| --- | --- |
| Procedure Description: | Power down the CAS in Datacentre A to simulate a hardware / software failure. Login as a user on a mailbox server in Datacentre A and ensure access to Outlook. |
| Prerequisites: |  |
| Step | Actions |
| 1. | Logon to the VMware test environment |
| 2. | Power down UKLAB1CAS01 |
| Expected Result | The clients should still be able to access Outlook as the traffic will be forwarded to UKLAB2CAS01 |
| Actual Result |  |

## 2.4	RBED-104: CAS Failure in Datacentre B

| Test ID: | RBED-103 |
| --- | --- |
| Procedure Description: | Power down the CAS in Datacentre A to simulate a hardware / software failure. Login as a user on a mailbox server in Datacentre A and ensure access to Outlook. |
| Prerequisites: |  |
| Step | Actions |
| 1. | Logon to the VMware test environment |
| 2. | Power down UKLAB2CAS02 |
| Expected Result | The clients should still be able to access Outlook as the traffic will be forwarded to UKLAB1CAS02 |
| Actual Result |  |

## 2.5	RBED-105: TMG Failure in Datacentre A

| Test ID: | RBED-105 |
| --- | --- |
| Procedure Description: | Power down the TMG in Datacentre A to simulate a hardware / software failure. Login as a user via OWA / Outlook Anywhere and ActiveSync |
| Prerequisites: |  |
| Step | Actions |
| 1. | Logon to the VMware test environment |
| 2. | Power down UKLAB1TMG01 |
| Expected Result | The clients will still be able to access OWA / Outlook Anywhere and ActiveSync through UKLAB2TMG01 |
| Actual Result |  |

## 2.6	RBED-106: TMG Failure in Datacentre B

| Test ID: | RBED-106 |
| --- | --- |
| Procedure Description: | Power down the TMG in Datacentre B to simulate a hardware / software failure. Login as a user via OWA / Outlook Anywhere and ActiveSync |
| Prerequisites: |  |
| Step | Actions |
| 1. | Logon to the VMware test environment |
| 2. | Power down UKLAB2TMG01 |
| Expected Result | The clients will still be able to access OWA / Outlook Anywhere and ActiveSync through UKLAB1TMG01 |
| Actual Result |  |